314 Project Planning

Meeting Agenda & Minutes

Table of Contents

Group Members	1

Weekly Tasks Overview	1

Week 3	3

Meeting Agenda	4

Meeting Minutes	4

Week 4	4

Meeting Agenda	5

Meeting Minutes	5

Week 5	6

Meeting Agenda	7

Meeting Minutes	7

Week 6	9

Meeting Agenda	10

Meeting Minutes	10

Week 7	12

Meeting Agenda	13

Meeting Minutes	13

Week – Uni Break	15

Meeting Agenda	16

Meeting Minutes	16

Week 8	17

Meeting Agenda	18

Meeting Minutes	18

Week 9	20

Meeting Agenda	21

Meeting Minutes	21

Week 10	24

Meeting Agenda	24

Meeting Minutes	24

Week 11	26

Meeting Agenda	26

Meeting Minutes	27

## Group Members

| Std Number | Name | Email | Signature |
| --- | --- | --- | --- |
| 8996520 | Laura Fothergill | Lemf999@uowmail.edu.au |  |
| 6845216 | Joseph Ross-Ward | Jhrw651@uowmail.edu.au |  |
| 8169202 | Jason Makar | Jm351@uowmail.edu.au |  |
| 8209716 | Duc Anh Pham | Dap488@uowmail.edu.au |  |
| 8686348 | Alexander Barranquero | ab825@uowmail.edu.au |  |

## Weekly Tasks Overview

| Week | Task |
| --- | --- |
|  | - Find Group Members & Share OneDrive files - Set up lines of communication |
| 4 | Project Initiation & Requirement Gathering - Project Scope / Background - Market Analysis - Risk Management - Charter Doc - Stakeholder Analysis - Milestone planning – trello |
| 5 | System Design - Develop user stories - UML diagram / design System Architecture - User care diagrams and Descriptions - UI designer - Set up git hub - Gantt chart |
| 6 | Iteration 1 - Prototype Development - Develop basic frontend structure - Implement - Candidate profile form - Job posting - Set Up database schema |
| 7 | Iteration 1 - Prototype Development - Develop basic frontend structure - Implement - Candidate profile form - Job posting - Set Up database schema Min Progress report (17th April 2027) |
| 8 | Iteration 2 - Core Feature Development - Implement: - Job listing display - Keyword-based Job search - Improve Ui/UX design - begin backend integration |
| 9 | Iteration 3 - Advanced Feature Development - Implement: - Candidate filtering (skills, education, experience) - Employer search functionality - Improve system performance |
| 10 | Iteration 4 - Recommendation System - develop matching algorithm: - Candidate → Job (Top-K recommendations) - Employer → Candidate (Top-N recommendations) - Integrate recommendation logic with system |
| 11 |  |
| 12 | Testing & Refinement - Conduct: - Functional testing - UI/UX testing - Fix bugs and improve usability - Refine system based on feedback |
| 13 | - Final system polish - Prepare: - Screenshots - Diagrams - Final documentation Due (6th June 2027 – Friday) |

Week 3

## Meeting Agenda

Date:   19th March 2026

Time: 2:30 pm

Location /Zoom Link: GS2 UOW library

Discussion items:

- Create the OneDrive and share it with all members

- Confirm the group members with the Unit convenor

- Set up a group chat for communication

- Decide on an agile method to run the project by

Next meeting -

Date: 26th March 2026

Time: 2:30 pm

Location/link: GS2 UOW library

## Meeting Minutes

Date:  19th March 2026

Time: 2:30 pm

Attendees: Joseph Ross-Ward, Laura Fothergill, Jason Maker, Alexander Barrionuevo, Duc Anh Pham

Absent: NA

Minute Taker: Laura Fothergill

Summary of Key Outcomes:

- Established key team infrastructure, including the creation of a shared OneDrive for collaboration.

- Confirmed all group members with the Unit Convenor.

- Set up a group communication channel to support ongoing coordination and collaboration.

- Decided to use the Prototyping model

Action Items for Next Week

| Task | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| Make an overview of how the Prototyping model will work, back with research. | Laura | 26th March | High |

# Week 4

## Meeting Agenda

Date:  26th March 2026

Time: 2:30 pm

Location /Zoom Link: GS2 UOW Library

Discussions items

- Look at the general overview of the project iterations that have been created

- Review assigned tasks from last week

- Decide on what everyone is working on this week.

Next meeting -

Date: 2nd April 2027

Time: 2:30

Location/link: UOW library, Room:  GS4

Meeting Minutes

Date:  26th March 2026

Time: 1:30 pm

Where: GS2 LUOW Library

Attendees: Laura, Joseph, Jason, Alex, Duc,

Absent: n/a

Minute Taker: Laura

Summary of Key Outcomes:

- Confirmed the prototyping method for the project

- Divided this week’s task amongst the members

Discussion items notes:

- Discuss the general overview

  - Confirmed that we are happy with the Prototype method

  - Looked at the created overview on the drive and noted that we want to move through the documentation quicker, so we can get started on development iterations.

- Review last week's work

| Task | Assigned To | Due date | Status | Notes |
| --- | --- | --- | --- | --- |
| Make an overview of how the Prototyping model will work, back with research. | Laura | 26th March | Completed | Next, we need to discuss who wants Todo what task for this week. |

- Divide the work for week 4

  - Spoke about what each member feels they bring to the group and picked tasks that align with those skills and or role.

  - Set next Thursday (2nd April) as a progress date, with the aim of having each member’s task finished

  - Listed below is the final decision on what each member is doing.

Action Items for Next Week

| Task | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| Stakeholder Analysis | Joe | 2nd April | High |
| Market Analysis | Dennis | 2nd April | High |
| Charter & Milestone Document | Laura | 2nd April | High |
| Project Scope / Background | Alex | 2nd April | High |
| Risk Management Planning | Jason | 2nd April | High |

# Week 5

## Meeting Agenda

Date:  2nd April 2026

Time: 2:30 pm

Location /Zoom Link: GS5 UOW Library

Discussions items

- Review lasts weeks actions

- Confirm timeline to complete all planning by the end of Week 6

  - Set internal deadline of 16th April for planning completion

  - Discuss transition from planning phase to prototyping phase

  - Address limited progress from previous week due to competing assessment demands

  - Align on overall project approach (system-first vs assessment-first)

- Plan how documentation will be collected and reused for progress reports

Next meeting -

Date: 9th April 2026

Time: 2:30

Location/link: UOW library, Room:  GS4

## Meeting Minutes

Date:  2h March 2026

Time: 1:30 pm

Where: GS2 LUOW Library

Attendees: Laura, Joseph, Jason, Alex, Duc,

Absent: n/a

Minute Taker: Laura

Summary of Key Outcomes:

- Established a clear plan for the next phase of the project, focusing on completing all planning components by the end of Week 6

- Agreed to begin prototyping immediately after planning is finalised to stay on track with the project timeline

- Acknowledged limited progress in the previous week due to competing academic demands, and adjusted the timeline accordingly

- Set an internal deadline of 16th April to ensure planning is completed and the team is ready to move into development

- Agreed to approach the project holistically, focusing on building the system first and using collected documentation to support progress reports

- Ensured alignment across the team on workflow, expectations, and upcoming deliverables

Discussion items notes:

- Review last week task

| Task | Assigned To | Due date | Status | Notes |
| --- | --- | --- | --- | --- |
| Stakeholder Analysis | Joe | 2nd April | med | Progressing |
| Market Analysis | Dennis | 2nd April | med | Progressing |
| Charter & Milestone Document | Laura | 2nd April | med | Progressing |
| Project Scope / Background | Alex | 2nd April | med | Progressing |
| Risk Management Planning | Jason | 2nd April | med | Progressing |

- Discussed the upcoming planning tasks required for CSIT314 and how to structure the remaining work

  - Agreed that all planning (requirements, design, methodology, etc.) should be completed by the end of Week 6

  - Identified that last week’s progress was limited due to competing assessment deadlines, and adjusted expectations moving forward

  - Set a firm checkpoint (16th April) to complete planning and transition into prototyping

  - Discussed working through the project development in a practical, system-first approach rather than focusing purely on assessment requirements

- Agreed to document decisions, progress, and outputs as the project develops, and reuse this material for the progress report

Action Items for Next Week

| Task | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| - Stakeholder Analysis - Git Hub | Joe | 16th April | High |
| - Market Analysis - UML diagram / design System Architecture (Use Case) | Dennis | 16th April | High |
| - Charter & Milestone Document - Gantt chart | Laura | 16th April | High |
| - Project Scope / Background - UML Diagrams (class Diagram | Alex | 16th April | High |
| - Risk Management Planning - Use stories | Jason | 16th April | High |

# Week 6

## Meeting Agenda

Date:  9th April 2026

Time: 2:30 pm

Location /Zoom Link: GS5 UOW Library

Discussions items

- Review of Last Week’s Actions (10–15 mins)

- Progress Report Preparation (Due Next Week)
 1.1 Review the requirements and marking criteria for the progress report
 1.2 Confirm the structure and sections to be included in the report
 1.3 Discuss progress made so far across all project components
 1.4 Identify any gaps, missing content, or areas needing further development

- Task Reallocation and Gantt Chart Review
 2.1 Review the updated/recreated Gantt chart in detail
 2.2 Ensure all tasks, milestones, and dependencies are accurately represented
 2.3 Discuss any changes to the project timeline or sequencing of tasks
 2.4 Reassign tasks based on current progress, workload, and team strengths

Next meeting -

Date: 16th April 2026

Time: 2:30

Location/link: UOW library, Room:  GS2

## Meeting Minutes

Date:  9th April 2026

Time: 1:30 pm

Where: GS2 UOW Library

Attendees: Laura, Joseph, Duc,

Absent:  Jason, Alex

Minute Taker: Laura

Summary of Key Outcomes:

- Confirmed report structure and agreed on a consistent template

- Identified risk analysis as a missing component to be completed

- Reviewed existing progress including user stories, diagrams, and planning documents

- Allocated tasks with earlier internal deadlines to allow time for editing and formatting

- Agreed to prioritise this project due to workload across multiple unit

Discussion items notes:

1. Review last week's tasks

| Task | Assigned To | Status | Notes |
| --- | --- | --- | --- |
| Stakeholder Analysis Git Hub | Joe | Completed |  |
| Market Analysis UML diagram / design System Architecture (Use Case) | Dennis | Complete |  |
| Charter & Milestone Document Gantt chart | Laura | Completed |  |
| Project Scope / Background UML Diagrams (class Diagram | Alex | Progress/Reassigned |  |
| Risk Management Planning Use stories | Jason | Progress Completed |  |

2. Progress Report Preparation

The team reviewed the progress report requirements and focused on planning and organising remaining work. A consistent report template was agreed upon to support formatting and merging.

Current progress includes completed user stories, system diagrams, the Gantt chart, and development plan. A risk analysis section was identified as missing and will need to be completed.

Tasks were allocated with internal deadlines set earlier than submission to allow time for editing and final checks.

3. Gantt Chart and Task Allocation

The Gantt chart was reviewed and confirmed to reflect the current plan, with no major changes required. Tasks were distributed across the team (see table below).

Due to workload across multiple projects, the team agreed to prioritise this project for the upcoming week

Action Items for Next Week

| Task - Progress Report | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| - Project overview - Development Model | Joe | 16th April | High |
| - System Analysis & Design | Dennis | 16th April | High |
| - Development Progress | Laura | 16th April | High |
| - Development Plan - UML Diagrams (class Diagram) | Alex | 16th April | High |
| - Risk Management Planning | Jason | 16th April | High |

# Week 7

## Meeting Agenda

Date:  16th April 2026

Time: 2:30 pm

Location /Zoom Link: GS2 UOW Library

Discussions items

- Progress update on the report due tomorrow

  - Checking in with each member to see where they are up to and making sure all 	parts are in the one document ready for formatting

  - Assign the executive summary, introduction and conclusion.

  - Pick a time that the final copy will be finished for formatting and full team review

- Assign tasks for the break

  - We are starting the prototying iteration 1, where functionality will start.

  - Make sure everyone has access to git hub.

  - Ensure this iteration is finished by the time we come back to Uni in a week.

Next meeting -

Date: 23rd April 2026

Time: 2:30

Location/link:  Zoom/online

## Meeting Minutes

Date:  16th April 2026

Time: 2:30 pm

Where: GS2 UOW Library

Attendees: Laura, Alex

Absent:  Jason, Joseph, Duc

Minute Taker: Laura

Summary of Key Outcomes:

- Progress on the report due tomorrow was limited due to several member absences; follow-ups were conducted individually to confirm progress.

- Key sections (executive summary, introduction, and conclusion) are yet to be assigned and are pending confirmation via the group chat.

- The team aims to complete the assessment by lunchtime tomorrow, allowing time for final formatting and submission.

- Tasks for the break were outlined, with each member selecting their contribution to Iteration 1.

- All members will be contacted to ensure they have access to the GitHub repository and can begin development work.

Discussion items notes:

1.  Progress update on the report due tomorrow

| Task | Assigned To | Status | Notes |
| --- | --- | --- | --- |
| - Project overview - Development Model | Joe | Compeleted |  |
| - System Analysis & Design | Dennis | Completed |  |
| - Development Progress | Laura | Completed |  |
| - Development Plan - UML Diagrams (class Diagram) | Alex | Completed In progress |  |
| - Risk Management Planning - Requirement Analysis | Jason | Completed – Ask a about use cases |  |

- Due to several members being absent this was hard to complete and discuss; member was individual contacted where need to ask about where they were up to.

- We are yet to assign the executive summary, introduction and conclusion, and am awaiting confirmation on the group chat

- We will aim to have the assessment finished by Lunch time tomorrow, giving Laura time to format the document and submit.

2. Assign tasks for the break

- Each member will go home and choose what part of iterations one they will be a part of.

- Member will also be contacted to ensure they call have access to the GitHub

Action Items for Next Week

| Task - Progress Report | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| - Set up data Base scheme | Joe | 23rd April | High |
| - Develop basic Frontend structure: basic view of home page where you can click into a candidate or employer - wireframes | Dennis | 23rd April | High |
| Candidate Profile – the form to collect details and the profile it creates – wireframs | Laura | 23rd April | High |
| UML Diagrams (class Diagram) | Alex | 23rd April | High |
| - Job listing display | Jason | 23rd April | High |

# Week – Uni Break

## Meeting Agenda

Date:  23rd April 2026

Time: 2:30 pm

Location /Zoom Link: Zoom

Discussions items

- Review of Last Week’s Actions (10–15 mins)

- Core Features Alignment

  - Candidate profiles

  - Job postings

  - Matching functionality (future step)

- Data Flow Planning

  - How will data move between:

  - Frontend → Backend → Database

  - What needs to be connected first?

- GitHub & Collaboration

  - Has everyone accessed the repo?

  - Are we using:

  - Branches?

  - Clear commits?

- Assign new tasks

Next meeting -

Date: 23rd April 2026

Time: 2:30

Location/link:  Zoom/online

## Meeting Minutes

Date:  23rd  April 2026

Time: 2:30 pm

Where: Zoom

Attendees:  Laura, Alex, Jason, Joseph, Duc

Absent:  NA

Minute Taker:  Laura Fothergill

Discussion items notes:

- Review of Last Week’s Actions (10–15 mins)

| Task | Assigned To | Status | Notes |
| --- | --- | --- | --- |
| Set up data Base scheme | Joe | completed |  |
| Develop basic Frontend structure: basic view of home page where you can click into a candidate or employer - wireframes | Dennis | Completed |  |
| Candidate Profile – the form to collect details and the profile it creates – wireframes | Laura | Completed |  |
| UML Diagrams (class Diagram) | Alex | Completed |  |
| Job listing display | Jason | Completed |  |

- We made sure that we all could access the GitHub and pushed the first commits of code

  - We then asked a question on the tasks being set

  - Deciding that the first prototype is wireframes

- And the second prototype is the start of the web development

- Review the progress report that we submitted and how we feel we are going, noting that next week is week 8 and we have a change in requirements coming.

Action Items for Next Week

| Task - Progress Report | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| Prototype 2: use database | Joe | 30th | High |
| Prototype 2 (static HTML): Just make Improvements – basic HTML | Dennis | 30th | High |
| Prototype 2 (static HTML): turn candidate and company profiles and forms wireframes in html | Laura | 30th | High |
| Prototype 2: Implementation of logic | Alex | 30th | High |
| Prototype 2 (static HTML): Implications Job list Implement | Jason | 30th | High |

# Week 8

## Meeting Agenda

Date:  30th April 2026

Time: 2:30 pm

Location /Zoom Link:  3.233 room

Discussions items

- Review of Assigned Tasks & Prototype Progress

  - Go through all assigned tasks and record the status of each team member.

  - By this stage, all members should have completed:

    - Prototype: Base web page

  - Begin transitioning focus toward Prototype 3, which will involve:

    - Integrating individual pages

    - Developing interactions between components (e.g., candidate profiles, job listings, company pages)

    - Implementing core system logic and user flows

- Requirements Update & Impact on Prototypes

  - Review any updates made to the Requirements Document.

    - Ensure all members responsible for affected sections:

      - Are aware of the changes

      - Understand how these updates impact their current prototypes

  - Identify any required modifications to:

    - Base web pages (Prototype 2

Next meeting -

Date: 7th May 2026

Time: 2:30

Location/link:  Library GS05

## Meeting Minutes

Date:  30th April 2026

Time: 2:30 pm

Where: room 3.233

Attendees:  Alex, Jason, Joseph, Duc

Absent:  Laura

Minute Taker:  Joseph

Summary of Key Outcomes:

- Reviewed progress of all assigned tasks and confirmed most members have completed  Prototype 2 (Base Web Pages).

- Agreed that the team will now begin transitioning into Prototype 3 development, focusing on integrating pages and implementing system interactions.

- Discussed the integration requirements between candidate profiles, company accounts, and job listings to improve overall user flow and system functionality.

- Reviewed updates made to the Requirements Document and discussed how these changes may affect existing wireframes and base prototypes.

Discussion items notes:

- Review of Assigned Tasks & Prototype Progress

The team reviewed the progress of all assigned tasks and discussed the status of each prototype stage.

The team discussed moving into Prototype 3, which will focus on integrating the individual system components together. This includes:

- Connecting candidate profiles and company pages

- Integrating job listing functionality

- Updates functionality so that it works with the backend database.

| Task | Assigned To | Status | Notes |
| --- | --- | --- | --- |
| Prototype 2: Backend connections | Joe | In Progress | Using Supabase, clouding database |
| Prototype 2 (static HTML): Just make Improvements – basic HTML | Dennis | Completed |  |
| Prototype 2 (static HTML): turn candidate and company profiles and forms wireframes in html | Laura | Completed and pushed to GitHub | Upon reflect I have created a list of improvements for protype 3 |
| Prototype 2: Implementation of logic | Alex | Completed |  |
| Prototype 2 (static HTML): Implications Job list Implement | Jason | Completed |  |

- Requirements Update & Impact on Prototypes

The team reviewed recent updates made to the Requirements Document.

| Change / New Requirement | Reason for Change | Impact on Project (Technical adjustments) | Team responses (Team Adjustments) |
| --- | --- | --- | --- |
| Candidate Profile Enhancement | All requirements were requested by the stakeholder. These changes will support the user’s ability to interact with the system and improve the overall experience for customers using the site. | We will need to update: - database to include these data points - The user forms to collect the data - The profiles pages to show this information - The search filter to include these as optionality | Laura has been working on these forms and user profiles, so she will make the needed updates. Alex to handle the filter and recommendation updates |
| New Membership Feature |  | We will need to update: - The profiles pages to show when a person is a member - Functionality to become a member - Decide how the database will whole this information and update - Build in logic to change was the user sees based on there | This task has been assigned to Joesph and will be implemented from prototype 3 onwards. |
| Searching Function |  | We will need to update: - The search filter logic on both the candidates and the employer's view | Alex has been working on this functionality and will make the need updates |

Action Items for Next Week

| Task - Progress Report | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| Prototype 2: Backend connections New membership feature | Joe | 7th | High |
| Prototype 3: Improvements (setting up working navigations bar on all pages) | Dennis | 7th | High |
| Prototype 3 - Candidate Accounts & Profiles: Create a candidate profile system where users can sign up, log in, and have their personal details saved and accessible through their account. - Company Accounts & Job Management: Build a company account system that allows employers to create and log into an account. Company details should automatically attach to all job listings, and job postings should be created and managed from within the company dashboard. - Employer Portal Pop-up (Homepage): Add a pop-up on the homepage for employers that prompts them to log in or create an account before accessing the employer portal. - Add Preferred Working Mode (Remote / On-site / Hybrid) and Preferred Location | Laura | 7th | High |
| Prototype 3: Add in the new requirements to the search function | Alex | 7th | High |
| Prototype 3: linking to the database to the job listings | Jason | 7th | High |

## Week 9

## Meeting Agenda

Date:  7th May 2026

Time: 2:30 pm

Location /Zoom Link:  3.233 room

Discussions items

- Updates on Prototype 3 / review tasks:

- Make sure that requirement changes have been account for, and all members catch up

- Record all missing updates decided for Prototype 3

- Write down all updates for Prototype 4

2.Prototype 4: Development & System Integration

The team discussed the ongoing development of Prototype 4, with a focus on integrating the individual system components together into a complete and more functional platform.

- Developing interactions between components such as candidate profiles, employer pages and job listings

- Implementing system logic and improving user navigation flows across the platform

- Ensuring pages connect correctly and provide a consistent experience for users

- Improving overall usability and maintaining a smooth user experience between different sections of the system

3. Final Assessment Preparation

The Final Assessment Task Document was briefly reviewed as a team to begin early planning for final deliverables.

Formal task allocation for the final reports will occur next week

The team agreed to revisit assessment planning in more detail during the following meeting once current deliverables are completed.

## Meeting Minutes

Date:  7th May 2026

Time: 2:30 pm

Where: room 3.233

Attendees:  Alex, Jason, Joseph,  Laura

Absent: Duc

Minute Taker:  Laura

Summary of Key Outcomes:

- Reviewed overall project progress and ensured requirements are continuing to link together across the platform.

- Discussed current team workload and development progress.

- Agreed to slightly reschedule development tasks due to heavy report-writing commitments.

- Moved final assessment task allocation to next week.

Discussion items notes:

1. Project Progress & Requirements

The team discussed current prototype progress and ensuring all requirements and system components continue integrating correctly across the platform.

| Task - Progress Report | Assign to | Status | Notes |
| --- | --- | --- | --- |
| Prototype 2: Backend connections New membership feature | Joe | Complete Inprogress | Set up Superbase, connected to candidate and company Profile pages |
| Prototype 3: Improvements (setting up working navigations bar on all pages) | Dennis | Roadblock | Competing demands will progress and is working to catch up |
| Prototype 3: updates (See more details from last week) | Laura | Completed | Prototype 4’s updates have been added to the agenda for week 9 |
| Prototype 3: Create static home page for candidate & employer Add in the new requirements to the search function | Alex | Roadblock | Competing demands will progress and is working to catch up |
| Prototype 3: linking to the database | Jason | Roadblock | Need to contact Joe |

2. Team Workload & Development Timeline

Members discussed current workloads and any challenges affecting progress. Due to increased report-writing commitments, the team agreed to adjust parts of the development schedule.

3. Final Assessment Planning

The team briefly reviewed the final assessment requirements and agreed that formal task allocation will occur next week once current reports are completed.

Action Items for Next Week

| Task | Assign to | Due date | Priority |
| --- | --- | --- | --- |
| Develop a data base scheme to store Job Description data New Membership Feature | Joe | 21st | High |
| Prototype 3: Improvements (setting up working navigations bar on all pages) | Dennis | Behind | High |
| Prototype 3: general fixes - Redirect login to the two different html files of the home page - Have a button to profiles and to creating a job listing | Laura | 21st | High |
| Prototype 3: - create static home page for candidate & employer - add in the new requirements to the search function | Alex | Behind | High |
| Prototype 3: linking to the database | Jason | Behind | High |

## Week 10

## Meeting Agenda

Date:  14th May 2026

Time: 2:30 pm

Location /Zoom Link:  3.233 room

Discussions items

- Review of Weekly Progress
 Discuss what was completed over the week, looking a thow prototype 3 is coming along Team members will provide updates on their completed work, current progress, and any issues or blockers.

- Prototype 4 Development Discussion

  - Start looking at what needs to be completed for our last prorotype 4, demands on prototype 3 progress

- Final Assessment Review
 Go over the final assessment requirements and confirm that all required sections and deliverables are understood by the team.

- Task Division for Final Assessment
 Review how the final assessment work has been divided among team members and ensure everyone is comfortable with their assigned tasks.

- Follow-Up Actions
 Confirm any follow-up tasks, deadlines, and responsibilities before the next meeting.

## Meeting Minutes

Date:  14th May 2026

Time: 2:30 pm

Where: room GS2

Attendees:  Alex, Jason,  Laura, Duc

Absent: Joseph

Minute Taker:  Laura

Summary of Key Outcomes:

- Prototype 3 still needs some work completed.

- Roadblocks were mainly due to competing deadlines.

- Tasks were re-divided so everyone knows what to do next.

- Prototype 4 will focus on database connection and file flow.

- Passing the user’s ID correctly will be a key focus.

- The team reviewed the Final Assessment requirements.

- Work was divided between the technical report and development document.

- Report section weightings were used to divide tasks fairly.

Discussion items notes:

- Review of Weekly Progress

| Task | Assign to | notes |
| --- | --- | --- |
| Develop a data base scheme to store Job Description data New Membership Feature | Joe | Database is being created by Jason Focusing on this for the rest of the week, and maybe add some secure login features |
| Prototype 3: Improvements (setting up working navigations bar on all pages) | Dennis | Completed |
| Prototype 3: General fixes - Redirect login to the two different html files of the home page - Have a button to profiles and to creating a job listing | Laura | Completed Completed |
| UML Diagrams (class Diagram) Prototype 3: - create static home page for candidate & employer - add in the new requirements to the search function | Alex | Roadblock due to completing depends on will have prototype 3 finished this week |
| Prototype 3: create database | Jason | Got access and scheme just need to run. |

- Prototype 4 Development Discussion

  - We still have some work to go on prototype 3, with some roadblocks still hindering progress. Most of these roadblocks come from competing depends, but the team have re divided work and communicated clearly what needs for be done moving forward

  - Prototype 4 looks at linking everything to the database, and ensuring the flow and connection of all the files works smoothly and communication the User’s ID

- Final Assessment Review & Task Division for Final Assessment

  - We read through the assessment together and ensured we all understand what end documentation is needed.

  - We spoke about how we are divided the work and the tasks that each person is taking on

  - We have three people on the technical report and two people on the development document, with the percentage of each report sections helping to divide the work evenly

- Action Items for Next Week

| Task | Due date | Assign to | Priority |
| --- | --- | --- | --- |
| Technical Document - Backend Design - Database | 28th | Joe | low |
| New Membership Feature - Becoming a member sits on the profile pages, and updates the database, - So, we just need to update the code so that it shows more than the top 10 when someone is a member |  |  |  |
| Technical Document - Frontend Design - API Documentation | 28th | Dennis | low |
| Prototype 4: - restructure and organises filing for the site - fixing up the index page |  |  |  |
| Development Document - Development Model - Change Management Progress - Meeting Records | 28th | Laura | low |
| Prototype 4 - Links create Job listing file to database - Completed - Link company profile details to a company listing (so when a listing is made, it uses the company name as the key to add logo another data elements. - Completed |  |  |  |
| Technical Document - System Architecture - Testing - CI/CD and Deployment | 28th | Alex | low |
| Prototype 3: - create static home page for candidate & employer (do the top 10 listing functionality, you can do the candidate one now - add in the new requirements to the search function Prototype 4: - Link all to database |  |  |  |
| Development Document - Project Overview - Development Progress - System Analysis and Design | 28th | Jason | low |
| Prototype 3: run datatbase, and share access keys and values with Alex |  |  |  |

## Week 11

## Meeting Agenda

Date:  14th May 2026

Time: 2:30 pm

Location /Zoom Link:  3.233 room

Discussions items

- Review coding progress across the prototype

  - Each team member to provide an update on what they have completed.

  - Identify which pages or features are working.

  - Confirm what still needs to be finished.

- Discuss coding issues, bugs, or roadblocks

  - Raise any errors or problems found during development.

  - Discuss issues with linking pages, forms, or database data.

  - Decide who will help resolve each issue.

- Review technical report progress

  - Check which sections have been started or completed.

  - Confirm whether the report content matches the prototype progress.

  - Identify any sections that need more detail or evidence.

- Review development document progress

  - Review completed sections of the development document.

  - Check that screenshots, testing evidence, and progress updates are included.

  - Confirm what still needs to be added.

- Confirm next tasks for each team member

  - Reconfirm who is responsible for each coding or report task.

  - Make sure the workload is balanced.

  - Set clear expectations for what needs to be done next.

- Set priorities for the coming week

  - Decide which coding tasks are most urgent.

  - Confirm report sections that need to be completed first.

  - Agree on short-term deadlines before the next meeting.

## Meeting Minutes

Date:  21st May 2026

Time: 2:30 pm

Where: room GS2

Attendees:  Alex, Jason, Laura, Duc, Joseph

Absent:

Minute Taker:  Laura

Summary of Key Outcomes:

- ...

Discussion items notes:

- Review of Weekly Progress

| Task | Due date | Assign to | Notes |
| --- | --- | --- | --- |
| Technical Document - Backend Design - Database | 28th | Joe | Reviewed We have a membership status database. Wanting to update the database, using sup base. Moving on to updating this for security reasons |
| New Membership Feature - Becoming a member sits on the profile pages, and updates the database, - So, we just need to update the code so that it shows more than the top 10 when someone is a member |  |  |  |
| Technical Document - Frontend Design - API Documentation | 28th | Dennis | Reviewed, and understand Completed. |
| Prototype 4: - restructure and organises filing for the site - fixing up the index page |  |  |  |
| Development Document - Development Model - Change Management Progress - Meeting Records | 28th | Laura | Meeting records are ongoing, and other tasks will be completed in the following week Completed all Prototype 4 tasks |
| Prototype 4 - Links create Job listing file to database - - Link company profile details to a company listing (so when a listing is made, it uses the company name as the key to add logo another data elements. |  |  |  |
| Technical Document - System Architecture - Testing - CI/CD and Deployment | 28th | Alex | Reviewed Prototype 3 is completed In progress |
| Prototype 3: - create static home page for candidate & employer (do the top 10 listing functionality, you can do the candidate one now - add in the new requirements to the search function Prototype 4: - Ensure that all functionality for top 10 & new requirement of all top choices for members is work |  |  |  |
| Development Document - Project Overview - Development Progress - System Analysis and Design | 28th | Jason | Working on development Document Prototype 3 is Completed |
| Prototype 3: run datatbase, and share access keys and values with Alex |  |  |  |

- Discuss coding issues, bugs, or roadblocks

  - Everyone is progressing well on the code

  - Joe mentioned that we need to be more careful about make pull request carefully so we can track the changes made to the code

- Review technical report progress

  - All members understand what they have to work on and are starting to add to their sections.

- Review development document progress

  - All members understand what they have to work on and are starting to add to their sections.

- Confirm next tasks for each team member

- Moving most of the system updates and testing over to our technical team, who is also working on that report, and are happy to take charge of that section, while Jason and Laura work on the overall development tasks.

- Set priorities for the coming week

| Task | Due date | Assign to |
| --- | --- | --- |
| Technical Document - Backend Design - Database | 28th | Joe |
| - All over improvement and security updates |  |  |
| Technical Document - Frontend Design - API Documentation | 28th | Dennis |
| Support testing - Overall UI/UX (the flow of pages, with User ID connections) |  |  |
| Development Document - Development Model - Change Management Progress - Meeting Records | 28th | Laura |
| Technical Document - System Architecture - Testing - CI/CD and Deployment | 28th | Alex |
| Testing - Functional testing Prototype 4: - Ensure that all functionality for top 10 & new requirement of all top choices for members is work |  |  |
| Development Document - Project Overview - Development Progress - System Analysis and Design - | 28th | Jason |

## Week 12

## Meeting Agenda

Date:  28th May 2026

Time: 2:30 pm

Location /Zoom Link:  Zoom

Discussions items

### 1. Review Assigned Tasks

- Review each team member’s assigned tasks heading into the final week of the project.

- Confirm that everyone is clear on their responsibilities and deadlines.

- Check that all remaining work is manageable before the final submission period.

### 2. Acknowledge Current Progress

- Acknowledge that limited progress was made over the past week due to other assessments and project deadlines.

- Briefly discuss any delays or areas where support may be needed.

- Re-prioritise key tasks to ensure the most important work is completed first.

### 3. Final Website Development and Testing

- Discuss any last-minute development changes needed for the website.

- Ensure all key features are working, including employer profiles, candidate profiles, job listings, and matching/search functionality.

- Complete testing across the website and identify any remaining bugs.

- Assign responsibility for fixing any bugs currently in the code.

### 4. Final Report Completion

- Review the remaining sections of the report that still need to be written or edited.

- Ensure all team members have completed their assigned report sections.

- Aim to have the full report finished by next Thursday, allowing a 24-hour buffer before submission.

## Meeting Minutes

Date:  21st May 2026

Time: 2:30 pm

Where: room GS2

Attendees:  Alex, Jason, Laura, Duc, Joseph

Absent:

Minute Taker:  Laura

Summary of Key Outcomes:

- The team reviewed all assigned tasks and discussed the remaining work required for the final week of the project.

- It was acknowledged that limited progress had been made over the past week due to other assessments and competing project deadlines.

- The team agreed that the final week will require a stronger focus on completing the website, testing the system, and finalising the report.

- All team members confirmed they are happy to have their work completed by Thursday to allow time for final review before submission.

- Ongoing communication will continue through the group chat to ensure progress is tracked and any issues can be resolved quickly.

Discussion items notes:

#### 1. Review of Assigned Tasks

- The team went through each remaining task and confirmed who was responsible for completing each section.

- Team members discussed what still needed to be completed for both the website and the written report.

- Everyone confirmed they understood their assigned responsibilities heading into the final week.

| Task | Progress | Assign to |
| --- | --- | --- |
| Technical Document - Backend Design - Database | In progress | Joe |
| - All over improvement and security updates |  |  |
| Technical Document - Frontend Design - API Documentation | In progress | Dennis |
| Support testing - Overall UI/UX (the flow of pages, with User ID connections) |  |  |
| Development Document - Development Model - Change Management Progress - Meeting Records | In progress | Laura |
| Technical Document - System Architecture - Testing - CI/CD and Deployment | In progress | Alex |
| Testing - Functional testing Prototype 4: - Ensure that all functionality for top 10 & new requirement of all top choices for members is work |  |  |
| Development Document - Project Overview - Development Progress - System Analysis and Design - | In progress | Jason |

#### 2.Progress Update

- The team acknowledged that not a lot of progress was completed during the previous week.

- This was mainly due to other assessments and project deadlines occurring at the same time.

- The team agreed to dedicate more time over the coming week to ensure the project is completed to a high standard.

#### 3.  Final Website Testing and Bug Fixes

- The team discussed the need to complete final testing across the website.

- Any remaining bugs in the code will need to be identified and fixed before the final submission.

- Team members will continue communicating through the group chat if any issues are found during testing.

#### 4.  Report Completion

- The team discussed the remaining sections of the report that still need to be finalised.

- Everyone agreed to aim for completion by Thursday.

- This will allow a 24-hour buffer period for final checks, editing, formatting, and submission preparation.

### 5. Action Items

| Task | date | Assign to |
| --- | --- | --- |
| Technical Document - Backend Design - Database | 5th June | Joe |
| - All over improvement and security updates |  |  |
| Technical Document - Frontend Design - API Documentation | 5th June | Dennis |
| Support testing - Overall UI/UX (the flow of pages, with User ID connections) |  |  |
| Development Document - Development Model - Change Management Progress - Meeting Records | 5th June | Laura |
| Technical Document - System Architecture - Testing - CI/CD and Deployment | 5th June | Alex |
| Testing - Functional testing Prototype 4: - Ensure that all functionality for top 10 & new requirement of all top choices for members is work |  |  |
| Development Document - Project Overview - Development Progress - System Analysis and Design - | 5th June | Jason |